# Webex Call Transcript

Meeting Title: Sprint 14 – Data Ingestion Pipeline Design Review
 Date: April 15, 2026
 Target Sprint: Sprint 14 (Begins April 21, 2026)
 Priority: Medium
 Status: Draft — Pending Stakeholder Review

Participants:

- Yash

- Pavitra

- Shailendra

Pavitra : Good morning everyone. Let’s get started. This Webex call is to discuss the new development planned for Sprint 14 around the MySQL to BigQuery data ingestion pipeline. The item is currently in draft and pending stakeholder review. Yash, do you want to start with the objective?

Yash : Sure. This is a new initiative for us. The main objective is to design and implement a reliable and scalable pipeline that loads tables from our MySQL database into Google BigQuery. The loads should run on a scheduled basis, either hourly or daily, depending on the table. This will support analytics, reporting, and long-term storage.

Shailendra : From a development standpoint, I want to clarify whether we’re targeting both full historical loads and incremental loads from day one, or if that will be phased.

Yash : Both are required. We need a one-time full historical load for all identified tables, and then incremental loads after that. Historical completeness is critical for business reporting.

Pavitra : Understood. Let’s talk about any concerns or issues we foresee, especially around historical data and scheduling.

Shailendra : One concern is volume. Some MySQL tables are quite large, so we’ll need to plan for chunking or batching during full loads. For incremental loads, we can rely on timestamp or primary key-based tracking. We also need to ensure schema mapping between MySQL and BigQuery is consistent.

Yash : Schema mismatches have caused issues in the past. I want assurances that data types, null handling, and field names are validated so reporting doesn’t break.

Shailendra : Agreed. We can implement schema validation checks before load and log any mismatches. If new columns appear in MySQL, we should have a defined handling strategy.

Pavitra : That ties directly into acceptance criteria. Let’s discuss what success looks like for this story.

Yash : From my side, success means all agreed-upon tables are present in BigQuery, historical data is 100% complete, and the data refresh happens reliably on the defined schedule. Analytics teams should be confident using this data.

Shailendra : Technically, success would be full historical load completion without data loss, scheduled hourly or daily jobs running without failures, and monitoring in place so we can detect issues early.

Pavitra : On validation, what rules are we considering to confirm data quality?

Shailendra : We should validate row counts between MySQL and BigQuery for historical loads, check primary key uniqueness, verify null and datatype constraints, and maintain audit logs for every load execution.

Yash : I’d also like visibility into those validations, either through logs or dashboards, so stakeholders can review load success independently.

Pavitra : That makes sense. Let’s talk a bit more about full historical load completeness, since it’s a key acceptance criterion.

Shailendra : For full historical loads, we’ll run them once per table before enabling incremental updates. We’ll confirm completeness using record counts and spot checks. Any discrepancies will need to be resolved before moving forward.

Yash : I want it clearly documented that incremental loads won’t begin until historical validation passes.

Pavitra : Noted. Are there any open issues or risks we should capture before concluding?

Shailendra : The main risks are performance during full loads and schema drift over time, but both are manageable with the right controls.

Yash : From my perspective, as long as acceptance criteria and validations are strictly followed, I’m comfortable proceeding.

Pavitra : Great. To conclude, we’re aligned on the objective, scope, and success criteria. We’ll move this forward as draft pending stakeholder review, and target implementation in Sprint 14 starting  April 21, 2026 and need to deliver by April 27,2026.

Yash : Agreed.

Shailendra : Agreed.

Pavitra : Thanks everyone. Closing the discussion.